RevitaHub

Pre-Launch Master Checklist

Everything to complete before you take a single real dollar.

Build Our Community, LLC  ·  CONFIDENTIAL  ·  INTERNAL ONLY

How to use this document Since RevitaHub is currently running on mock data, you have the advantage of building compliance and infrastructure into the platform before it matters — not retrofitting it after. This checklist replaces urgency with sequence. Work through each phase in order. You cannot open Phase 3 (Launch Gate) until every item in Phases 1 and 2 is checked. This protects you legally and operationally.

# Overview

| PHASE | WHAT YOU'RE BUILDING |
| --- | --- |
| 1 · Foundation | Replace dev scaffolding with production-grade infrastructure. Auth, environments, monitoring, database hygiene. Do this now while the codebase is still clean. |
| 2 · Pre-Launch | Build all the compliance, legal, and investor-facing flows. Securities exemption, KYC enforcement, risk disclosures, smart contract audit. Takes the most time — start early. |
| 3 · Launch Gate | The hard stop. Every item here is a legal or financial prerequisite. You do not go live until every box is checked. |
| 4 · Post-Launch | Things you can build after you open — investor reporting, secondary market, international expansion, AML monitoring at scale. |

# Phase 1 — Foundation

Build this now. These have nothing to do with compliance — they're just the right infrastructure to have before you layer real features on top. The longer you wait, the harder migration gets.

FOUNDATION BUILD NOW Replace dev scaffolding with production-grade infrastructure. Do this while the codebase is still clean.

Replace Replit Auth

- Replit OpenID Connect is a development convenience — not a production auth system [BREAKING IF IGNORED] - Migrate to Clerk (fastest), Auth0, or custom JWT before any real users onboard - Update all /api/auth/* routes, session handling, and useAuth hook - Ensure wallet connection (RainbowKit) remains linked to the new user identity → Clerk is the fastest swap — drops into React + Express in ~2 days and has built-in KYC hooks

Set Up Dev / Staging / Production Environments

- Currently everything runs in a single environment — this is fine for mock, dangerous for real - Create three separate environments: dev, staging, production - Separate PostgreSQL databases per environment — never share a DB between stages - Separate contract deployments: Base Sepolia (testnet) for dev/staging, Base mainnet for production - Separate environment variable sets — never copy prod secrets to dev - Add a deployment pipeline (GitHub Actions or similar) with staging gate before production

Database Hygiene

- Add deletedAt timestamp (soft delete) to all financial tables: tokenPurchases, tokenHoldings, proposals, tokenOfferings - Add a dedicated audit_log table: userId, action, targetTable, targetId, metadata, timestamp - Regulatory retention: financial records must be kept 5–7 years — hard deletes are illegal on live data - Add database backup automation with point-in-time recovery (daily minimum, hourly preferred) - Define RTO < 4 hours, RPO < 1 hour — document these in a runbook

Security Headers & API Hardening

- Add helmet.js to Express — one line, covers HSTS, CSP, X-Frame-Options, XSS protection - Add CSRF protection to all state-changing endpoints - Set session cookies: secure, httpOnly, sameSite=strict, 8-hour expiry - Expand rate limiting from purchase/vote endpoints to all write endpoints globally - Verify Stripe webhook signature on every POST /api/webhooks/stripe call → npm install helmet — literally one line: app.use(helmet())

Monitoring & Error Tracking

- Add Sentry to both frontend (React) and backend (Express) for error capture - Add uptime monitoring — Better Uptime or Datadog synthetics - Set up alerts for: failed purchases, failed blockchain mints, Stripe webhook failures, Escrow balance anomalies - Add structured logging (Winston or Pino) — replace console.log across the backend

File Storage Security

- Enable GCS object-level audit logging for all uploads - KYC documents are sensitive PII — encrypt with customer-managed keys (CMEK) - Set signed URL expiry to 15 minutes maximum for private document access - Ensure PRIVATE_OBJECT_DIR is never publicly accessible — test this explicitly

# Phase 2 — Pre-Launch Build

This is the big one. Everything here is either legally required before you take money, or directly protects investors. Budget 2–4 months. Most items require external professionals.

PRE-LAUNCH BEFORE GO-LIVE Legal, compliance, and investor-facing infrastructure. Requires external counsel. Start this early.

## 2A · Legal & Securities

Engage Securities Counsel

- This is the single most important step — do it first, before building anything in this section [EXTERNAL] - Counsel will determine which exemption applies: Reg CF (up to $5M/year), Reg D 506(b) (accredited + up to 35 non-accredited), Reg D 506(c) (accredited only, general solicitation allowed), or Reg A+ (up to $75M/year, heavier filing burden) - Budget $10,000–$40,000 for initial securities counsel engagement - Recommendation: Reg D 506(b) to start (easiest, no SEC filing required), graduate to Reg CF once portal infrastructure is ready

Determine Funding Portal Strategy

- Reg CF requires operating through a FINRA-registered broker-dealer or funding portal — you cannot accept Reg CF investments directly via your own API [LEGAL REQUIREMENT] - Option A: Register RevitaHub as its own SEC/FINRA-registered funding portal (12–18 months, $50K–$150K) - Option B: White-label through Republic, Wefunder, or StartEngine — faster to market, revenue share applies - Option C: Stay Reg D only (no portal required) with accredited investors until portal registration completes

File Required Legal Documents

- Terms of Service — must include: investment risk disclosures, non-guaranteed returns, investor qualifications, arbitration clause - Privacy Policy — must cover CCPA (California), and eventually GDPR (EU phase). Required given you collect owner PII - Risk Disclosure Statement — standalone page, must be acknowledged by investor before first purchase - Investment Agreement / Subscription Agreement — the legal contract between investor and property entity - Reg CF Form C or Reg D Form D — file with SEC as required by your chosen exemption

State Blue Sky Compliance

- File notice filings in each state where you offer securities — requirements vary by state - StateComplianceTable.tsx exists in the frontend but needs backend enforcement — block purchases from non-compliant states at the API level, not just the UI - Build a backend state blocklist that is updatable without a code deploy - For the International phase: either remove it until international counsel is engaged, or implement Reg S compliance with geo-blocking

## 2B · Smart Contract Audit

Third-Party Smart Contract Audit

- Five custom Solidity contracts hold or control investor capital — none should go to mainnet unaudited [BEFORE ANY MAINNET DEPLOYMENT] - Engage: Trail of Bits, OpenZeppelin, Certik, or Quantstamp. Budget $30,000–$150,000 depending on scope - Specific focus areas for auditors: Escrow.sol reentrancy in purchase() and processRefund(), Treasury.sol multi-sig key management, PropertyToken.sol whitelist bypass scenarios - Add ReentrancyGuard from OpenZeppelin to Escrow.sol before audit begins — this is low-hanging fruit - Verify checks-effects-interactions pattern is followed in every function that sends ETH

Key Management & Operational Security

- PRIVATE_KEY env variable for contract deployment must never be a hot wallet holding significant funds - Use Ledger hardware wallet or AWS KMS / Google Cloud HSM for all privileged signing keys - Treasury multi-sig: implement Gnosis Safe with 3 separate hardware wallets as signers - Document key rotation procedures — what happens if a signer's hardware wallet is lost? - Add Chainlink LINK balance monitoring and auto-top-up — if LINK runs out, phase advancement stops

## 2C · KYC / AML Infrastructure

Enforce KYC at API Level

- kycStatus exists in your schema but is never checked before a purchase is processed — fix this before go-live [CURRENT GAP] - Add requireKYCApproved middleware — gates all purchase endpoints behind approved KYC status - Add requireAuth middleware to all endpoints that currently show 'Auth: No' but involve financial actions - Mirror KYC approval on-chain in PropertyToken.sol's whitelist — off-chain KYC should trigger on-chain whitelist addition

Accredited Investor Verification

- Private offerings (offeringType: private) have no accredited investor verification flow — required for Reg D - Integrate a third-party verifier: Verify Investor ($25–$50/verification) or North Capital - Build the verification UI into the investor onboarding flow before access to private offerings is granted - Store verification status, date, and provider in the users table

AML Baseline

- Designate a BSA/AML Compliance Officer (a named person, not a system) - Set transaction monitoring thresholds: flag purchases over $3,000 for review, report over $10,000 per BSA - Crypto + real estate is a FinCEN-flagged high-risk combination — document your AML program in writing - Integrate Chainalysis Reactor or TRM Labs for wallet screening on crypto purchases (can be post-launch v1 but pre-scale)

## 2D · Missing Pages & Investor Flows

Mandatory Investor Onboarding Flow

- Currently a user can connect a wallet and attempt to purchase tokens with no gating — this must change - Build a linear onboarding gate: Create Account → KYC submission → KYC approval (async) → Risk disclosure acknowledgment → Accredited investor check (if applicable) → Purchase unlocked - Store acknowledgment timestamps for every legal document presented — these are evidence of informed consent - Add a 'cooling off' period prompt (72 hours) as a best practice for retail investors

Legal Pages

- /terms — Terms of Service (drafted by counsel, reviewed annually) - /privacy — Privacy Policy covering CCPA and owner PII collection specifically - /risk-disclosure — Standalone risk disclosure page with 'I acknowledge' checkbox that writes to DB - /how-it-works — Improve to include accurate securities/token mechanics description approved by counsel - Footer links to all legal pages must be present on every page

Missing Investor-Facing Features

- Refund Request UI — the 3% APR refund exists in Escrow.sol but investors have no frontend to request it - Token Transfer UI — shareTransfers table exists, /transfers page does not. Investors can't see or initiate transfers - Document Vault — investors should have access to all offering documents, property docs, and their own KYC status - Email Notifications — purchase confirmations, phase advancement alerts, governance proposal notifications via Nodemailer (infrastructure exists, use it)

Payment Reconciliation Layer

- Platform accepts both Stripe (fiat) and crypto — a Stripe payment can succeed while token minting fails - Build a two-phase commit: Stripe charge → create pending purchase record → await blockchain confirmation → mark confirmed - Build a compensation/rollback flow: if minting fails after payment, auto-initiate refund and alert admin - Add a reconciliation dashboard in admin.tsx: show all purchases in 'pending' state older than 10 minutes

# Phase 3 — Launch Gate

Hard stop. This is the gate you must pass before RevitaHub accepts a single real dollar from a real investor. Every item below is non-negotiable.

LAUNCH GATE GATE — MUST COMPLETE Every single item below must be completed and verified before going live. No exceptions.

- Securities counsel engaged and exemption strategy confirmed in writing - Required SEC/FINRA filings submitted (Form C, Form D, or portal registration as applicable) - State blue sky notice filings complete for all target states - Smart contracts audited by third-party firm — audit report received and critical issues remediated - KYC enforcement middleware live on all purchase endpoints — tested and verified - Mandatory investor onboarding flow live and tested end-to-end - Terms of Service, Privacy Policy, and Risk Disclosure reviewed by counsel and live on site - Replit Auth replaced with production auth provider - Stripe webhook signature verification implemented and tested - Payment reconciliation layer implemented — Stripe + blockchain atomic flow tested - Database backups live — tested restore from backup at least once - Sentry error monitoring live on frontend and backend - helmet.js security headers deployed and verified via securityheaders.com - Treasury multi-sig configured on Gnosis Safe with hardware wallet signers - BSA/AML Compliance Officer designated — written AML program document exists - Soft delete pattern implemented across all financial tables - International phase geo-blocked or Reg S compliance in place - Full end-to-end purchase flow tested on Base Sepolia testnet with real wallets

# Phase 4 — Post-Launch

These are real gaps but not launch blockers. Build them in the first 6 months after go-live.

POST-LAUNCH AFTER LAUNCH Real gaps — but not blockers. Build in the first 6 months after you open.

Investor Annual Reporting

- Reg CF legally requires annual reports to investors — build the infrastructure to generate and distribute these - Reports must include: financial statements, use of proceeds, material changes to the business - Build an admin-facing report generator that exports investor-facing annual summaries

Secondary Market / Liquidity

- Token holders currently have no clear exit — shareTransfers table exists but no secondary market or buyback mechanism - Options: build an internal peer-to-peer transfer marketplace, partner with an ATS (Alternative Trading System), or implement a buyback reserve - This is a major investor relations issue — address within 90 days of launch

AML Scaling

- Integrate Chainalysis Reactor or TRM Labs for automated wallet screening on crypto purchases - Build suspicious activity flagging and SAR filing workflow for compliance officer - Set up automated CTR (Currency Transaction Report) alerts for transactions over $10,000

International Phase Compliance

- EU: Prospectus Regulation, MiCA (Markets in Crypto Assets) compliance required - UK: FCA registration or exemption required - Canada, Australia: their own securities frameworks apply - Engage international counsel per jurisdiction before enabling the International phase for any region

Property Valuation Transparency

- estimatedValue is currently a field with no disclosed methodology — securities law requires disclosure of how values are determined - Integrate third-party appraisals or a disclosed automated valuation methodology (AVM) - Add capital stack transparency: show liens, mortgages, senior debt on each property detail page

Insurance & Title

- Add title insurance requirement to property submission process - Disclose property insurance status to investors on each property page - Explore investor protection insurance products (SIPC doesn't cover securities crowdfunding, but some insurers do)

# Appendix — What's Already Well-Built

These architectural decisions are strong and don't need to change. Keep them.

| COMPONENT | WHY IT'S GOOD |
| --- | --- |
| ERC-1155 token standard | Correct choice over ERC-20 — one contract handles all property tokens, reducing deployment cost and complexity |
| Phase-weighted DAO voting | Rare in community platforms. Early/local investors get higher voting multipliers — aligns incentives correctly |
| Gasless EIP-712 voting | Removes the gas barrier for retail investors to participate in governance — critical for community platforms |
| Chainlink Automation | Right tool for trustless phase advancement. No centralized party can manipulate timing |
| TanStack Query v5 + Drizzle | Modern, type-safe, full-stack setup. Will scale well and is maintainable by any competent React/Node dev |
| RevitaLeague gamification | Genuinely differentiated. Turns passive investment into civic engagement — strong retention mechanic |
| Treasury multi-sig design | 2-of-3 confirmation requirement is correct — just needs hardware wallets behind it |
| GCS + Uppy for documents | Production-appropriate document handling. Just needs encryption-at-rest for KYC docs |
| Framer Motion + shadcn/ui | Polished UI stack. Consistent with modern React ecosystem and easy to customize |
| 1% founder sustainability cut | Transparent and reasonable. The vesting schedule in Treasury.sol is the right way to handle this |

Nothing in this document constitutes legal advice. Engage qualified securities counsel, a licensed broker-dealer, or a registered investment adviser before conducting any securities offering or accepting investor capital. Build Our Community, LLC is solely responsible for ensuring its platform complies with all applicable federal and state laws.